Meeting #5 (9 Oct 2023) with Dr. Mohamed Saleh

1. Discussion

* Authentication in case of Login / Forgot Password.
* Auto filling websites and applications.
* Session Tokens: Leaving the app open for a while then leaving the device should make the user receive a message by mobile to unlock (what we might do is a Timer or using Security Questions / OTP).
* When using other applications before they open halt their process and open the password manager before the main application (Requires OS “might not do”).
* Accessing other applications by our password manager.
* Main goal: Reduce Risks.

1. Outcomes

* Finishing Up with Figma
* Starting Implementation ASAP.
* Making the Db and Db Design Model.
* Encrypting the Database
* Drawing the ER Diagram
* Relaxing on the Report.

Tasks (for next meeting): -uploaded in Asana-

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Tasks | Name | Task |
| Khalifa | 5.4 DB design  5.3 sequence diag. | Essa | 5.4 DB design  5.3 sequence diag.  Update format (related work) |
| Youssef | * 5.3 sequence diag. * Class diagram | Mohamed-Dhia | 5.3 sequence diag.  5.6 Data flow diag.  5.2 class diagram |

|  |  |
| --- | --- |
| Name | Bonus Tasks |
| Essa & Khalifa | 5.1 High level architecture |
| Youssef & Mohamed-Dhia | * 5.5 UI design |

Meeting #5 ()

1. Discussion
2. Outcomes

Tasks (for next meeting): -uploaded in Asana-

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Tasks | Tasks |  |
| Khalifa |  | Essa |  |
| Youssef |  | Mohamed-Dhia |  |